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Clarksburg MVP Planning Committee Meeting
Held on: Thursday, July 16th, 2026 at 3:30 pm
Held at: Clarksburg Community Center, 712 W. Cross Rd. Clarksburg, MA 01247
Attendees
· Ron Boucher, Town Administrator 
· Clebe Scott, Con Com
· Britney Danials, BRPC
· Courteny Morehouse, BRPC
· Bob Norcross, Resident
· Laura Norcross, COA director
· Genevieve Lawlor, RDG (zoom)
· Meg Bandara, Unpaved Trails for All (zoom)
Notes
· The meeting started at 3:45 pm.  
Past Meeting Minutes
· The committee reviewed June’s meeting minutes. Ron made a motion to approve the minutes, and Bob seconded. All approved.
Carson Ave Bank Erosion project update:
· Currently awaiting grant funding opportunities to advance the project. 
Briggsville Water District project update: 
· No new updates. 
Four Corners 
· Britney reviewed the outreach and feedback conducted in June. Between the community dinner, online engagement, and tabling at the concert series, there were 63 responses total, with the school evacuation route receiving the highest score for priority ranking, followed by an accessible walking loop around the school and a new playground. Courteny noted that in person discussion reflected people’s desire to walk and move in the space around Town field above all else. 
· The group acknowledged that, while the survey results clearly indicated community preference for the evacuation route, concerns about maintaining accessibility in winter conditions prompted a discussion about whether the committee should prioritize these results or consider additional factors. The group agreed to continue evaluating whether the proposed design is practical or if a lower-maintenance trail alternative should be considered.
· Genevieve emphasized that the proposed route serves multiple purposes beyond emergency evacuation, including expanding outdoor learning opportunities for the school, improving connections between community destinations, and providing public access to the broader trail network. 
· The committee agreed that restoration of Town Field remains a project priority and should be approached as a coordinated effort rather than a series of independent improvements. Drainage improvements were identified as the highest priority, as they are necessary before parking, recreation amenities, and other site enhancements can be implemented. 
· The current design effort will focus on grading, drainage, parking, hardscape improvements, and the planting required for wetland restoration. More detailed landscape and recreational features will be developed during future project phases as funding becomes available.
· Ron noted that Clarksburg will be meeting with MassDOT Safe Routes for update and future plans around increased connectivity with the school. 
· Britney presented the FY 27 scope, reviewing community outreach and engagement efforts, suggesting that future opportunities support Clarksburg’s greatest need.  
· They explored ideas for community engagement events, including a potential volunteer recruitment fair, skill-sharing workshops, and community connection activities that would help foster a greater sense of community cohesion and volunteerism. 
· BRPC agreed to have some formed plans for the community at the next monthly meeting. 
Meeting concluded at 4:45pm
Meeting minutes recorded by Britney Danials
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